Change of curriculum vitae

| Serial number | Change of date | Version | Change of location | Change of content | Reasons for change | approvers | Auditor | The amendment |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 2023-1-1 | V1.00 | The whole page | Newly built | Revision | Wang Xinghai | Lu Zuo-Wu/Zhao Bangjun | Guanxi |
| 2 |  |  |  |  |  |  |  |  |
| 3 |  |  |  |  |  |  |  |  |
| 4 |  |  |  |  |  |  |  |  |
| 5 |  |  |  |  |  |  |  |  |
| 6 |  |  |  |  |  |  |  |  |
| 7 |  |  |  |  |  |  |  |  |
| 8 |  |  |  |  |  |  |  |  |
| 9 |  |  |  |  |  |  |  |  |
| 10 |  |  |  |  |  |  |  |  |
| 11 |  |  |  |  |  |  |  |  |

Catalogue

1.	Purpose	1

2.	Scope of application	1

3.	Description of language	1

4.	Basic knowledge	1

4.1	Software Life Cycle Model	1

4.2	The waterfall model	1

4.2.1	Briefly	1

4.2.2	Advantages and Disadvantages	1

4.2.3	Small knot	2

4.3	Rapid Prototype Model	2

4.3.1	Briefly	2

4.3.2	Advantages and Disadvantages	2

4.3.3	Small knot	3

4.4	Iterative model	3

4.4.1	Briefly	3

4.4.2	Advantages and Disadvantages	3

4.4.3	Small knot	3

4.5	Selection of Models	4

5.	Project attributes	4

5.1	Method of development	4

5.2	Project size	4

5.3	Special requirements	4

6.	HTSSSoftware Life Cycle Model	5

6.1	The waterfall model	5

6.1.1	Domestic software development project phase	7

6.1.2	International software development project phase	7

6.2	Prototypes of rapid	7

6.3	Iterative - Traditional	9

6.4	Iterative - Quick (Agile)	9

# Purpose

The purpose of this document isProvide a software life cycle model commonly used by companies to guide project groupsWhen developing a project definition process, according to the characteristics of the projectSelect the applicable software development lifecycle model.

# Scope of application

This article applies to the production and development processSoftware Life Cycle Selection Activity.

# Description of language

See the Explane of Terms.

# Basic knowledge

## Software Life Cycle Model

As with anything else in the software life cycle, a software product or software system undergoes stages of gestation, birth, growth, maturity, and decay.The software life cycle (SDLC) is the life cycle of software until it is scrapped.In order to make large-scale, structural complex and manage complex software developmentBecomeEasy to control and manage, people divide the entire software life cycle into several stages, so that each stage has a clear task, sorting out the software life cycle model.

The software life cycle model refers to the typical practice of the software life cycle summarized by people in order to develop better software..Common software lifecycle models in the industry include waterfall models, rapid prototyping models, and iterative models.

## The waterfall model

### Briefly

The Waterfall Model is a project development architecture, the development process is carried out by designing a series of stages, from the beginning of the system requirements analysis until the product release and maintenance, each stage will produce cyclic feedback, so if there is information not covered or found the problem, then it is best to "return" the previous stage and make appropriate modifications, the project development process from one stage "flow" to the next, which is also the origin of the waterfall model name.

The waterfall model is a number of stages of work that specify the activities of the software life cycle as connected in a fixed order, such as waterfall water, and finally get the software product.

WaterfallsModelThis includes requirements analysis, system design, software programming, software testing, and software maintenance.

The waterfall model was the earliest software development model that played an important role in software engineering, which provided the basic framework for software development.The process is to receive the object of the activity from the previous activity as input, using this input to implement the content of the activity that should be completed to give the results of the work of the activity and to transmit it as an output to the next activity.At the same time, the implementation of this activity is reviewed, and if confirmed, the next activity is continued; otherwise, it will return to the front or even the previous activity.The waterfall model is worthless for projects that change frequently.

### Advantages and Disadvantages

| Model | Advantages | Weaknesses |
| --- | --- | --- |
| The waterfall model | Checkpoints by stage were provided for the project; After the completion of the current stage, you only need to pay attention to the follow-up stage; The waterfall model can be applied in the iterative model; It provides a template that allows analysis, design, encoding, testing, and support methods to have a common guide under the template.. | - The division of each stage is completely fixed, and a large number of documents are generated between the stages, which greatly increases the workload; - In each projectPhaseThere is very little feedback between them; - Because the development model is linear, users can only see the development results until the end of the process, which increases the development risk.; - Track the various project phases with excessive mandatory completion dates and milestones; - The outstanding disadvantage of the waterfall model is that it does not adapt to changes in user needs. |

### Small knot

Although the waterfall model has attracted a lot of criticism, it is still valid for many types of projects, and if used correctly, it can save a lot of time and money.For your project, whether or not to use this model depends mainly on whether you can understand the needs of your customers and how much these needs change in the process of the project, and the waterfall model is worthless for the project that changes frequently.You can consider other structures.Management.

In the waterfall model, the activities of software development are carried out in a strictly linear manner, and the current activity accepts the results of the work of the previous activity and implements the required work content.The results of the work of the current activity need to be verified and, if verified, the result continues with the next activity as input to the next activity, otherwise the modification is returned.

## Prototypes of rapidModel

### Briefly

A rapid prototype model requires the rapid construction of a software prototype that can be run in order to understand and clarify the problem, so that developers and users can reach a consensus, and ultimately develop software products that are satisfactory to customers based on the needs of the identified customers.The rapid prototyping model allows for preliminary rather than complete analysis and definition of software requirements during the requirements analysis phase, and the rapid design and development of a prototype of the software system that shows the user all or part of the functions and performance of the software to be developed; the user tests the prototype and gives specific improvements to enrich the software requirements; the developer revises the software accordingly and improves the software until the user is satisfied with the approval, and performs the complete implementation and testing and maintenance of the software.

Rapid prototyping models include requirements, design, coding, testing, and operation maintenance, where the requirements are divided into rapid analysis, constructing prototypes, running prototypes, evaluating prototypes, and modifying.

### Advantages and Disadvantages

| Model | Advantages | Weaknesses |
| --- | --- | --- |
| Prototypes of rapidModel | - Overcome the shortcomings of the waterfall model and reduce the development risk caused by unclear software requirements; Software system suitable for pre-determinable definition of requirementsDevelopment of the system. | - The development techniques and tools selected are not necessarily in line with mainstream development; the rapidly established system structure and continuous modification may lead to product qualityLow; - The premise of using this model is to have a demonstration product prototype, so it may limit developer innovation to some extent. |

### Small knot

Rapid prototyping is a new idea that uses prototype-assisted software development.The proposal of the rapid prototype model can better solve the limitations of the waterfall model, and by establishing a prototype, it can better communicate with the customer, solve the clarification of some vague needs, and have a strong ability to adapt to changes in demand.The prototype model can reduce the risk of technology and application, shorten the development time, reduce the cost, increase productivity, through the actual operation of the prototype, provide the user direct evaluation system method, promote the user to actively participate in the development activities, strengthen the feedback of information, promote the coordinated communication of all kinds of personnel, reduce misunderstandings, can adapt to changes in demand, and ultimately effectively improve the quality of the software system.

## Iterative model

### Briefly

The iterative model is RUP.(Rational Unified Process))The recommended cycle model.In RUP, iterativeIteratives include all development activities that produce a product release (stable, executable version of the product) and all other peripheral elements required for that release.To some extent, a development iteration is a process that goes through all workflows in its entirety: requirements analysis, design, implementation, and testing workflows.In essence, it is similar to a small waterfall project.RUP believes that all stages can be subdivided into iterations.Each iteration produces a product that can be released, and this product is a subset of the final product.

### Advantages and Disadvantages

| Model | Advantages | Weaknesses |
| --- | --- | --- |
| IterativeModel | - Reduces the risk of spending in an increase.If the developer repeats an iteration, the loss is simply the cost of this one-in-a-reassment. - Reduces the risk that products will not be able to enter the market at an established pace.By identifying risks early in development, it can be solved as early as possible without rushing into the development period. - Accelerate the entire development process.Because developers know the focus of the problem, their work will be more efficient. - Since the needs of users are not fully defined at the outset, they are usually refined in subsequent stages.Therefore, this pattern of iterative processes makes it easier to adapt to changes in demand. | - None |

### Small knot

The biggest difference between iteration and waterfalls is the exposure time of risk.Any project involves a certain risk.If you can ensure that the risk is avoided early in the life cycle, your plan will naturally be more accurate.

## ChoiceModel

Choosing the right life cycle model and applying the right approach is critical to the success of any software project.Enterprises in the choice of development model should choose the appropriate life cycle model from the project time requirements, the degree of clarity of requirements, risk status and so on.

| Model | Use ofConditional |
| --- | --- |
| The waterfall model | - Understand the needs of customers; Changes in demandSmaller. |
| Prototypes of rapid | - Better communication with customers by building prototypesSolving clarifications on some vague needs, andStrong adaptability to changes in demand; Reduce the risk of technology and application; By actually running the prototype,Involve users to participate actively in development activities and enhance information feedback, to promoteCoordination of all types of personnel to reduce misunderstandings. |
| Iterative model | - Possible changes in early demand for project development; Analytical designers are familiar with the application area; High-risk projects; Users can participate in the development process of the entire project to varying degrees; Use a language for similarity or the same modeling language (UML); Using CASE tools such as Rose; High-quality project managers and software R&D teams. |

# Project attributes

## Method of development

- New development

Transplantation

Upgrading

Test

Other

## Project size

Projects can be divided into large, medium and small.and micro-four.Class projects, mainly based on the workload and duration of the project to divide the project scale level.

| Period of construction Workload | Less than 3 months | 3 to 6 months | 6 to 12 months | More than 12 months |
| --- | --- | --- | --- | --- |
| 30Below the Month | Micro | Micro | Micro | Micro |
| 30~100 people of the month. | Small | Small | Small | Small |
| 100~200 people a month | Middle | Middle | Middle | Small |
| 200 to 500 people a month | Big | Big | Middle | Middle |
| 500 people a monthThe above | Big | Big | Big | Big |

## Special requirements

- The customer's special requirements for the project process;

- The company's strategy and process improvement are a special requirement for the project process.

# HTSSSoftware Life Cycle Model

The software lifecycle model described above has its own characteristics, in fact, there are few standard models in the software organization to adopt which model.CompanyCombinedMostlyCustomer requirements and project practiceDefine the common software life cycle model,IfWaterfall models, rapid prototyping, iterations – tradition and iteration – fast.

When determining the project customization process, the appropriate software lifecycle model should be selected according to its characteristics.WBS task breakdown and simplify project managementImproving development efficiencyAnd the controllability of product quality, to better meet customer needs.Therefore,When planning a project, you should select the appropriate model for software development.If none of the items are appropriate, the project can customize the life cycle model.andApproval with the project plan.

## The waterfall model

The company-defined waterfall model includes demand development/ FollowingSummary of design,Detailed design, coding,Unit testing, integration testing, system testing, implementation delivery/ out of chargeMaintenance of the support phase.

Development of requirements/ /Introduction

Summary design

Detailed design

Coding

Unit testing

IntegrationTest

System testing

Implementation of delivery/ /Out of the Netherlands

Maintenance of support

- DemandDevelopment/ Following

Development of requirementsPurposeYesLead the need to ensure a consistent understanding of stakeholders.AdoptedDemandinvestigation and analysis,AccessClientsDemandDefine software requirements.The main activities of demand development include: demand research, demand analysis and demand recognition.

The purpose of the introduction is to guide the needs of customers and ensure a consistent understanding of stakeholders.The way of succession is different, and the visits are followed, the visits are followed and the distance is followed.

- SummaryDesign

The purpose of the summary design is to design solutions that meet the needs of customers.MainlyThe task is to takeRequirements analysisGettheThe result is converted to software structure and data structure.The specific task of designing the software structure is to divide a complex system by function, establish the hierarchy and call relationship of the module, determine the interface between the modules and the human-machine interface.Data structure design includes dataDescription of features, determining the structural characteristics of the data, and design of the database.

- Detailed design

The purpose of the detailed design is to design software components in detail and refine them to be realized.The main task is to design.every part of theMethod of implementationThe required local data structure.

- Coding

The purpose of coding is to achieve a solution that meets the needs of customers, i.e.toThe result of the design is converted into a computer-runable program code.Before coding, it is necessary to formulate a unified and standard writing specification to ensure the readability, easy maintenance of the program, and improve the operation efficiency of the program.

- Unit testing

Unit testingPurposeYesInspection and verificationThe smallest testable unit in the software.The unit is the smallest functional module that is tested by man-made.Unit testing is the lowest level of testing activity to be performed during software development, and the software’s independent unit will be tested in isolation from the rest of the program.

- IntegrationTest

The purpose of the integration test isIntegrate solutions that meet functional and quality needs and confirm whether the selected solutions and components meet their needs.On the basis of unit testing,All modules are assembled as subsystems or systems according to design requirements for integration testing.Practice has shown that although some modules can work alone, they do not guarantee that connectivity can work normally.

- System testing

The purpose of the system test is to be placed after the intended environment,Test whether the selected parts meet the needs of the customer.i.e.The integrated test software, as part of the computer system, is combined with the rest of the system to the computer system in the actual operating environment.the  ongoingA range of rigorous and effective tests to detect potential problems with the software and ensure the proper functioning of the system.

- Implementation of delivery/ out of charge

Delivery is implemented to deliver solutions that meet functional and quality needs.Implementation of deliveryThe main activities include:On-site delivery, customer reception tests,SystemTry to run,System on-lineand project acceptance.

The purpose of the delivery is to deliver solutions that meet functional and quality needs and strictly control the release of work products.The quality of the working product is determined to meet the requirements before delivery, and if the quality does not meet the requirements, it is necessary to consult and agree with the customer.

- MaintenanceSupport

The purpose of maintenance support is to respond to customer requests in a timely manner during the maintenance period and resolve defects in a timely manner.The main activities of maintenance support include:Disposing service requests, disposal defects and changes in disposal requirements.

### Domestic Software Development ProjectPhase

Depending on the project, different projectsContainedThe stage is different..DomesticSoftware developmentThe project generally contains the followingPhase:

| Serial number | New development, upgrading(with unit test) | New development, upgrade (excluding unit testing) |
| --- | --- | --- |
| 1 | DemandDevelopment | DemandDevelopment |
| 2 | SummaryDesign | SummaryDesign |
| 3 | Coding | Coding |
| 4 | Unit testing | Integrated testing |
| 5 | Integrated testing | System testing |
| 6 | System testing | Implementation of delivery |
| 7 | Implementation of delivery | Maintenance of support |
| 8 | Maintenance of support |  |

### InternationalSoftware Development ProjectPhase

Depending on the project attribute, the stages involved in different projects are different.International software developmentThe project generally contains the followingPhase:

| Serial number | New development, upgrading | Test |
| --- | --- | --- |
| 1 | Introduction | Introduction |
| 2 | Detailed design (詳細設計) | Unit testing (dyssal テスト) |
| 3 | The code (コーデイング) | Integrated Testing (Shut テスト ) |
| 4 | Unit testing (dyssal テスト) |  |
| 5 | Integrated Testing (Shut テスト ) |  |
| 6 | Out of the Netherlands(out of charge) |  |
| 7 | Maintenance of support(Conservative) |  |

## Prototypes of rapid

Defined by the companyRapid prototype model including requirements(Fast analysis, construction of prototypes, operation of prototypes, evaluation of prototypes and modifications), the design(Summary design)The code,Test(United units, integration, systems),MaintenanceSupportThe other stage.

Demand

Design

Coding

Test

OperationMaintenance

Rapid analysis

Constructed Prototype

Operation of prototype

Evaluation of prototypes

Modifications

The demand phase in each stage of the rapid prototype is different from the waterfall model, and the following focuses on the five steps in the demand stage.

- Rapid analysis

In close coordination with the user, the basic needs of the system are quickly determined, and the basic needs are described according to the characteristics to be reflected in the prototype to meet the needs of the development of the prototype.

- Constructed Prototype

On the basis of rapid analysis, a viable system is implemented as soon as possible according to the basic needs description.Here is the need to have strong software tools to support, and ignore the final system in some details of the requirements, such as security, robustness, exception processing, etc., mainly consider the prototype system can fully reflect the characteristics to be evaluated, and temporarily delete all secondary content.

- Operation of prototype

This is a step to identify problems, dispel misunderstandings, and fully coordinate with the developer and the user.

- Evaluation of prototypes

On the basis of operation, assess the characteristics of the prototype, analyze whether the operation effect meets the user's desire, correct the misunderstandings and errors in past interactions, add new requirements, and meet the changes in system requirements caused by changes in the environment or new ideas of the user, and put forward comprehensive changes.

- Modifications

Modifications are made based on the results of the evaluation model activities.If the prototypeNotMeet the requirements of the demand statement, indicating the existence of the demand statementIf inconsistent understanding or implementation of the scheme is not reasonable, the prototype is quickly modified according to clear requirements.

## Iterative - Traditional

Defined by the companyIterative - TraditionalModelMedium-developedIterative is complete through all workflows at once.Process: The Need(Demand Development), the design(Summary design)Code, test.(United units, integration, systems)andImplementation of deliveryThe workflow, which is similar to a small waterfall project.Each iteration produces a product that can be released, and this product is a subset of the final product.

Iteratively 1

Iterative 2

Iterative n

The need 1

Design 1

The code 1

Test 1

Delivery1

The need 2

Design 2

Code 2

Test 2

Delivery2

The demand n

Design of n

The code n

Test n

Deliveryn

Delivery1

Delivery2

Deliveryn

## Iterative - Quick (Agile)

The adoption of agile,Please refer toThe Agile Development Guide